COMPREHENSIVE TECHNICAL REPORT

# Iraqi Legal
RAG Chatbot

Implementation history, current PostgreSQL architecture, retired OCR/document pipelines, gaps, risks, and next steps

| PostgreSQL | Ollama | ChromaDB | API & UI |
| --- | --- | --- | --- |

| Report date | 2026-06-28 |
| --- | --- |
| Repository | C:\Users\lenovo\chatbot |
| Current source of truth | PostgreSQL public.iraqi_laws |
| Current status | Operational index built from 54 database records |

Security note: credentials are intentionally excluded. The previously exposed database password should be rotated.

# Contents

Right-click and select Update Field to refresh this contents page.

# 1. Executive Summary

The project is an offline Arabic legal retrieval-augmented generation system. It evolved through PDF extraction, scanned-PDF OCR, DOCX/TXT batch ingestion, filesystem CRUD, and finally a PostgreSQL-only knowledge architecture. The current index was successfully rebuilt from 54 rows in public.iraqi_laws.

|  | Current decision PostgreSQL is the sole durable legal source. ChromaDB is a generated retrieval index; qwen2.5:7b is not fine-tuned and answers using RAG. |
| --- | --- |

| Area | Status | Evidence / result |
| --- | --- | --- |
| PostgreSQL connection | Completed | Connected as chatbot_app |
| PostgreSQL ingestion | Completed | 54 rows → 54 chunks |
| Embedding/index build | Completed | bge-m3 → ChromaDB |
| PDF/DOCX/TXT ingestion | Removed | No longer a supported path |
| Scanned-PDF OCR | Removed | Historically built and tested |
| Model fine-tuning | Not tried | Blocked by data and 2 GB VRAM |
| Answer-quality benchmark | Not tried | No reviewed test set |

# 2. Current Architecture

PostgreSQL public.iraqi_laws ↓ legal metadata mapping 54 normalized legal records ↓ Iraqi legal chunking 54 inspectable chunks ↓ Ollama bge-m3 embeddings ChromaDB iraqi_legal_documents ↓ semantic + BM25 reranking qwen2.5:7b grounded generation ↓ citation validation Browser / API / Streamlit / terminal

## 2.1 Current data mapping

id → stable PostgreSQL source identity

classification → document type

law_number and law_year → full legal reference

article_number → article locator

law_name → document title

summary → retrievable legal content

## 2.2 Confirmed runtime evidence

Database laws_iraqi connected successfully as chatbot_app.

All 54 rows had non-null summaries.

Four embedding batches completed in approximately 22 seconds.

One Chroma batch stored all 54 chunks.

The iraqi_legal_documents collection reported 54 indexed chunks.

The PostgreSQL-only unit suite passed 21 tests.

# 3. Project Evolution Timeline

| Area | Status | Evidence / result |
| --- | --- | --- |
| Phase 1 | PDF corpus and Arabic-aware retrieval | Completed historically |
| Phase 2 | Postman-compatible API and file CRUD | Completed historically |
| Phase 3 | DOCX/TXT batch ingestion and metadata | Completed historically |
| Phase 4 | Scanned-PDF OCR and Arabic optimization | Completed historically |
| Phase 5 | PostgreSQL connection and row mapping | Current |
| Phase 6 | PostgreSQL-only simplification | Current |
| Phase 7 | Model fine-tuning | Not performed |

# 4. PostgreSQL Integration

The existing non-empty laws_iraqi database was inspected through a schema-only export. It contains public.iraqi_laws with an integer primary key and structured legal columns.

## 4.1 Completed

Created and validated the chatbot_app application role.

Granted database, schema, table, and sequence access.

Added SQLAlchemy, Psycopg, and dotenv configuration.

Added pooled connections with pre-ping health checks.

Mapped each row into citation-preserving retrieval metadata.

Rebuilt chunks, citation registry, embeddings, and Chroma index.

Removed supported filesystem ingestion and document CRUD routes.

## 4.2 Not yet implemented

Incremental indexing after INSERT, UPDATE, or DELETE.

Database triggers, notifications, or a durable indexing job queue.

PostgreSQL CRUD endpoints.

Alembic migration baseline for the existing schema.

PostgreSQL status in the /health response.

Automated backup and restore procedures.

pgvector comparison or migration.

# 5. Historical PDF Pipeline

The earliest corpus used text-layer PDFs. pdfplumber extracted page text, which was cleaned, chunked, embedded, and stored in ChromaDB.

## 5.1 What worked

Multi-document indexing into ChromaDB.

Inspectable chunks and source/page metadata.

Arabic-aware semantic retrieval.

Source provenance in answers and snippets.

## 5.2 Problems found

RTL extraction could reverse multi-digit law numbers and years.

The corpus contained roughly 201 chunks across three PDFs.

Several sources resembled explanatory summaries, not primary statutes.

Weak or corrupt source text placed a hard ceiling on answer accuracy.

|  | Current status PDF loading, dependencies, tests, and operator documentation were removed after PostgreSQL became the only supported source. |
| --- | --- |

# 6. Historical Scanned-PDF OCR

OCR was genuinely implemented and tested; it was not merely proposed. The loader attempted embedded text first and used Tesseract when a page contained no usable text.

## 6.1 Implemented OCR pipeline

Render scanned pages with pypdfium2.

Use 400 DPI to preserve Arabic character detail.

Apply grayscale, autocontrast, sharpening, and thresholding.

Run Tesseract with page segmentation modes 6, 4, and 11.

Score candidates for Arabic characters and legal terminology.

Penalize Latin/noise-heavy output.

Keep the strongest candidate and record OCR provenance.

## 6.2 Dependencies and environment

pytesseract was the Python bridge.

The Windows Tesseract executable was separately required.

Arabic ara.traineddata had to appear in tesseract --list-langs.

pdfplumber handled text-layer pages.

pypdfium2 rendered scanned pages.

Pillow provided preprocessing operations.

## 6.3 Confirmed OCR failure mode

One scanned law produced a corrupted number/year containing Latin noise. Inspection proved that the corruption was already present in data/chunks.jsonl. Retrieval and generation could not reconstruct a legal reference that OCR had stored incorrectly.

|  | Key lesson When a legal answer contains the wrong law number or year, inspect the indexed chunk first. If the chunk is wrong, improve the scan/OCR or replace the source; prompt tuning cannot repair missing evidence. |
| --- | --- |

## 6.4 Current status

OCR code, tests, dependencies, and documentation were removed in the PostgreSQL-only refactor. Existing files were left untouched. The current installation state of Tesseract was not revalidated.

# 7. Historical DOCX and TXT Pipeline

Batch loading from data/legal_documents.

DOCX headings, paragraphs, and tables preserved in order.

Word title and core properties propagated as metadata.

TXT and legacy page separators supported.

Article, section, title, source, and document type preserved.

Filesystem watcher supported periodic rebuilding.

Text document CRUD synchronized source files and Chroma.

The loader, watcher, CRUD module, tests, python-docx dependency, and DOCX migration guide were later removed. The project no longer reads PDF, DOCX, or TXT knowledge files.

# 8. Retrieval and Answer Quality Work

## 8.1 Completed improvements

Arabic letter normalization.

Arabic and Western digit normalization.

Alternate matching for reversed RTL digit sequences.

Semantic candidate retrieval through bge-m3 and Chroma.

BM25-style lexical relevance scoring.

Higher weighting for exact law numbers and years.

Candidate expansion before final selection.

Near-duplicate suppression.

Shared citation validation across terminal and Streamlit.

Non-blocking warnings when citation verification remains weak.

## 8.2 Not yet measured

Recall@k on a reviewed legal question set.

Mean reciprocal rank.

Citation precision and completeness.

Answer correctness scored by a legal reviewer.

Regression testing after database changes.

# 9. API and User Interfaces

| Area | Status | Evidence / result |
| --- | --- | --- |
| GET /health | Current | Lightweight process health |
| POST /ask | Current | Grounded answer API |
| Browser frontend | Current | Served by Starlette |
| Streamlit | Current | Shared answer logic |
| Terminal | Current | Shared answer logic |
| Filesystem /documents CRUD | Removed | No longer routed |
| Frontend upload manager | Partial | UI assets still remain |

|  | Known inconsistency The browser still contains historical upload-manager components even though the backend document endpoints were removed. This UI should be removed or redesigned as PostgreSQL management. |
| --- | --- |

# 10. Model Training Assessment

The qwen2.5:7b model has not been fine-tuned. The current system uses retrieval-augmented generation, which supplies relevant PostgreSQL records to the model at answer time.

| Area | Status | Evidence / result |
| --- | --- | --- |
| GPU | Partial | NVIDIA MX550 with 2 GB VRAM |
| Training corpus | Partial | 54 summaries only |
| PyTorch/Transformers | Not tried | Not installed |
| PEFT/TRL/Datasets | Not tried | Not installed |
| LoRA/QLoRA run | Not tried | Hardware insufficient for 7B |
| Reviewed instruction data | Not tried | No training set |
| GGUF export/Ollama import | Not tried | No trained adapter |

Fine-tuning should teach answer style, refusal behavior, and citation format—not serve as the legal database. Current legal facts should continue to come from PostgreSQL retrieval.

# 11. Validation Performed

Historical file-ingestion suite: 36 tests passed before removal.

Current PostgreSQL-only suite: 21 tests passed.

Python compile validation passed.

Git whitespace validation passed.

PostgreSQL connection was tested live.

Full PostgreSQL → embedding → Chroma rebuild succeeded.

A live reviewed set of /ask answers has not yet been completed.

# 12. Tried vs. Not Tried

| Area | Status | Evidence / result |
| --- | --- | --- |
| PDF text extraction | Completed | Later removed |
| Scanned-PDF OCR | Completed | Later removed |
| Arabic OCR tuning | Completed | 400 DPI and multi-pass |
| DOCX/TXT ingestion | Completed | Later removed |
| Filesystem CRUD | Completed | Later removed |
| PostgreSQL ingestion | Current | 54 rows indexed |
| Arabic retrieval reranking | Current | Tests passing |
| Structured citations | Current | Registry-backed |
| Incremental DB synchronization | Not tried | Manual rebuild |
| PostgreSQL CRUD API | Not tried | No routes |
| pgvector | Not tried | Chroma retained |
| Fine-tuning | Not tried | Hardware/data blocker |
| Legal expert evaluation | Not tried | No benchmark |
| Production deployment | Not tried | Local only |
| API authentication | Not tried | No security layer |

# 13. Current Risks

| Severity | Risk | Action |
| --- | --- | --- |
| Critical | Exposed database password | Rotate the chatbot_app password. |
| High | Summaries may not be authoritative law text | Store full official articles. |
| High | Chroma becomes stale after DB changes | Add queued incremental indexing. |
| High | No reviewed accuracy benchmark | Build and score a legal test set. |
| Medium | Upload UI conflicts with PostgreSQL-only backend | Remove or redesign it. |
| Medium | No amendment/repeal modeling | Add status and effective dates. |
| Medium | Uncommitted worktree | Review and commit the migration cleanly. |
| Low | laws_schema.sql remains untracked | Archive or ignore intentionally. |

# 14. Recommended Roadmap

Rotate the exposed PostgreSQL password and update .env.

Remove or redesign the historical browser upload interface.

Create 20–50 reviewed legal questions with expected sources.

Measure retrieval recall and citation accuracy before prompt changes.

Add automatic PostgreSQL-to-Chroma synchronization.

Store full authoritative article text instead of summaries alone.

Model amendments, repeals, effective dates, and law relationships.

Add PostgreSQL CRUD endpoints only if remote management is required.

Add API authentication, audit logs, backups, and recovery testing.

Consider fine-tuning only after obtaining reviewed training examples and suitable external GPU hardware.

# 15. Operator Runbook

## 15.1 Validate the database

python -m app.database

## 15.2 Rebuild the retrieval index

python ingest_legal_documents.py

## 15.3 Start the browser/API

python -m uvicorn app.api:app --host 127.0.0.1 --port 8000

## 15.4 Open the application

http://127.0.0.1:8000/

# Appendix A — Current Key Files

| Area | Status | Evidence / result |
| --- | --- | --- |
| app/database.py | Current | Connection and SQL query boundary |
| app/postgres_laws.py | Current | Database row mapping |
| app/legal_document.py | Current | Structured legal data model |
| app/build_index.py | Current | Embedding and Chroma rebuild |
| app/search_index.py | Current | Hybrid retrieval/reranking |
| app/rag_answer.py | Current | Grounded generation and vetting |
| app/api.py | Current | Browser, /health, and /ask |
| data/chunks.jsonl | Current | Inspectable generated chunks |
| data/citation_registry.json | Current | Generated citations |
| laws_schema.sql | Partial | Untracked schema snapshot |

# Appendix B — Removed Components

app/document_loaders.py

app/document_classifier.py

app/document_store.py

watch_legal_documents.py

docs/docx-ingestion-migration.md

PDF/DOCX/TXT/OCR/classification/document-store tests

pdfplumber, pypdfium2, pytesseract, Pillow, and python-docx runtime dependencies

# Appendix C — Report Scope

This report combines current repository inspection, successful runtime outputs from the PostgreSQL migration, and historical implementation records for ingestion, OCR, retrieval, API, and citation work. Items marked not tried were not represented as completed.